Project Development Plan (PDP)

Project: Secure Retail Data Lakehouse

Version: 1.0

Purpose: Internal Development Guide (Not for Submission)

1. Purpose

The Project Development Plan (PDP) defines the implementation strategy for the Secure Retail Data Lakehouse project. It serves as an internal roadmap to ensure that all modules are developed in the correct sequence, dependencies are respected, and every functional requirement from the SRS is implemented systematically.

This document is intended only for project planning and development. It is not part of the final internship submission.

2. Development Strategy

The project will follow an incremental development approach.

Each module will:

- Be designed before implementation.

- Be developed independently.

- Be tested immediately after completion.

- Be integrated with the remaining pipeline.

- Not be modified unless a genuine bug or requirement change is identified.

This approach minimizes rework and ensures that each stage of the pipeline remains stable before moving to the next.

3. Module Development Order

| Module | Status | Depends On |
| --- | --- | --- |
| M0 – Project Setup | ⬜ | None |
| M1 – Dataset Design | ⬜ | M0 |
| M2 – Bronze Layer | ⬜ | M1 |
| M3 – Silver Layer | ⬜ | M2 |
| M4 – Gold Layer | ⬜ | M3 |
| M5 – PostgreSQL Integration | ⬜ | M4 |
| M6 – Reports | ⬜ | M5 |
| M7 – Pipeline Runner | ⬜ | M6 |
| M8 – Documentation | ⬜ | All Modules |

4. File Responsibilities

| File | Responsibility |
| --- | --- |
| run_pipeline.py | Executes the complete ETL pipeline |
| bronze_layer.py | Data ingestion and Bronze layer creation |
| silver_layer.py | Cleaning, masking, tokenization, validation |
| gold_layer.py | Feature engineering and aggregations |
| postgres_loader.py | Load Gold datasets into PostgreSQL |
| report_generator.py | Generate reports and HTML summary |
| utils.py | Shared helper functions |
| schema.sql | PostgreSQL schema |
| sql_queries.sql | Business analytical SQL queries |

5. Module Dependencies

Dataset

│

▼

Bronze Layer

│

▼

Silver Layer

│

▼

Gold Layer

│

▼

PostgreSQL

│

▼

Reports

│

▼

Pipeline Runner

Each module consumes the output generated by the previous module.

No module should bypass another layer.

6. Implementation Checklist

Phase 0 – Project Setup

- Create project folder structure

- Create virtual environment

- Install required libraries

- Configure PostgreSQL

- Initialize Git repository

Phase 1 – Dataset Design

- Design customer schema

- Design transaction schema

- Identify PII fields

- Define validation rules

- Generate synthetic dataset

Phase 2 – Bronze Layer

- Read CSV files

- Validate input files

- Remove CVV

- Save Bronze datasets

Phase 3 – Silver Layer

- Handle missing values

- Remove duplicates

- Standardize formats

- Mask email

- Mask phone

- Mask address

- Tokenize identifiers

- Validate records

- Generate rejected dataset

Phase 4 – Gold Layer

- Create Age Bands

- Create Spending Categories

- Generate customer summary

- Generate sales summary

- Save Gold datasets

Phase 5 – PostgreSQL

- Create database schema

- Create tables

- Load Gold datasets

- Execute SQL analytics

Phase 6 – Reports

- Pipeline Metrics Report

- Data Quality Report

- HTML Pipeline Summary

- Before/After Transformation Report

Phase 7 – Pipeline Runner

- Execute all modules sequentially

- Handle execution flow

- Record execution logs

Phase 8 – Documentation

- README

- Data Dictionary

- Notebook

- Architecture Diagram

- Data Lineage Diagram

- ER Diagram

- Final Report